|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Class:** | EE498 Senior Design II | | | **Semester:** | Spring 2020 |
|  | | | | | |
| **Group members:** |  | **Project topic:** | *Keyless-Entry Door Using Facial Recognition* | | |
| *Adrian Ruiz*  *Bryan Takemoto* |  | | | |
| **Document:** | EE498 Semester Timeline | | |

**Timeline**

|  |  |
| --- | --- |
| **Week** | **Actions planned** |
| #3 (Jan.29-Feb.4) | * Submit components list and Spring timeline by February 2nd * Work a full schematic using a CAD this is due February 16th * Work on progress that is due February 23rd * Power the circuit board using voltage regulators and AC/DC adapter (replace laboratory PSU) |
| #4 (Feb.5-Feb.11) | * Work a full schematic using a CAD this is due February 16th * Work on progress that is due February 23rd * Start adding to the RPi’s program to support UART full-duplex communication |
| #5 (Feb.12-Feb.18) | * Work a full schematic using a CAD this is due February 16th * Work on progress that is due February 23rd * RPi should be able to control the motor and retrieves acceleration values from MPU6050 |
| #6 (Feb.19-Feb.25) | * Work on progress that is due February 23rd * Start to research about laying out a PCB * Begin building a small door for the device |
| #7 (Feb.26-Mar.4) | * Demonstrate a working breadboard prototype * Work on laying out the PCB * Work on constructing the door |
| #8 (Mar.5-Mar.11) | * Work on laying out the PCB * Work on constructing the door |
| #9 (Mar.12-Mar.18) | * Work on laying out the PCB * Work on constructing the door |
| #10 (Mar.19-Mar.25) | * Demonstrate the PCB layout * If PCB passes, send it out for fabrication |
| #11 (Mar.26-Apr.1) | * Tweak the PCB if needed and then send it out for fabrication * 2 * 3 * 4   … |
| #12 (Apr.2-Apr.8) | * Assemble the PCB * 2 * 3 * 4   … |
| #13 (Apr.9-Apr.15) | * 1 * 2 * 3 * 4   … |
| #14 (Apr.16-Apr.22) | * 1 * 2 * 3 * 4   … |
| #15 (Apr.23-Apr.29) | * 1 * 2 * 3 * 4   … |
| #16 (Apr.30-May.6) | * 1 * 2 * 3 * 4   … |

Remember to name your file using the following syntax:

LastnameLastname-Project\_topic.docx

(Acceptable file formats: doc, docx, pdf).

Remove all text in green. Add headers if needed after removing the green text.

Remove unused bullets in timeline.